# Project Dependency Tracker

Dependency Owners, Review Dates and Impact

Cross-team dependency register with owners and response plans

## 1. Project Overview

| Project | Horizon ERP Implementation |
| --- | --- |
| Project Manager | Anna |
| Date | 2026-10-24 |

## 2. How to Use

Record each upstream deliverable, dependent task, owner and date. Review unresolved dependencies in weekly status meetings.

## 3. Dependencies

| ID | Upstream Deliverable | Dependent Task | Owner | Team | Impact | Required By | Response Plan | Next Review | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEP-01 | Orders API v2 | Mobile Client Integration | Alex | Backend | High | 2026-11-02 | Review contract and test environment | 2026-10-29 | In Progress |
| DEP-02 | Design Approval | UI Development | Maria | Design | Medium | 2026-11-07 | Run design review | 2026-11-01 | Open |
| DEP-03 | Test Environment Access | Integration Tests | Ivan | Platform | Low | 2026-10-29 | Grant access to testers | 2026-10-27 | Resolved |