# Hiring and Capacity Load Plan

Staffing Demand and Capacity Gap

Plan staffing demand and hiring by role with calculated headcount gaps.

## 1. Overview

| Project | Horizon ERP Implementation |
| --- | --- |
| Project Manager | Anna Kozlova |
| Date | 2026-10-24 |

## 2. How to Use

Enter existing capacity, required capacity and confirmed hires in FTE. The hiring gap is the nonnegative remaining demand.

## 3. Hiring Plan

| ID | Role | Team | Current FTE | Required FTE | Confirmed Hires | Hiring Gap FTE | Start Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HL-01 | Backend Engineer | Platform | 2 | 5 | 1 | 2 | 2026-11-16 | Recruiting |
| HL-02 | Business Analyst | ERP | 1 | 2 | 1 | 0 | 2026-12-01 | Filled |
| HL-03 | QA Engineer | Quality Assurance | 2 | 4 | 0 | 2 | 2026-12-15 | Planned |