# Project Budget Sheet | v2

Plan, Actual, Commitments and Forecast

Project budget with calculated forecasts and variances

## 1. Project Overview

| Project | Horizon ERP Implementation |
| --- | --- |
| Project Manager | Anna |
| Date | 2026-10-24 |
| Monetary unit (currency and scale) | USD |

## 2. How to Use

Enter actuals and committed costs separately. The forecast equals actual plus commitments; extend the model for remaining estimates when needed. Enter all monetary amounts in the unit specified in the project overview (e.g. USD, EUR, RUB or thousands of RUB); percentages are unitless.

## 3. Budget

| ID | WBS Element | Cost Category | Owner | Budget | Actual | Committed | Forecast | Budget Remaining | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| B-01 | 1.1 | Development | Oleg | 3,200,000 | 1,100,000 | 1,600,000 | 2,700,000 | 500,000 | Confirmed |
| B-02 | 1.2 | Licenses | Daria | 850,000 | 600,000 | 300,000 | 900,000 | -50,000 | Overrun Risk |
| B-03 | 1.3 | Training | Inna | 600,000 | 100,000 | 250,000 | 350,000 | 250,000 | Draft |