# Project Resource Allocation

Employee Utilization and Available Capacity

Allocate capacity by person, track utilization and detect overbooking.

## 1. Overview

| Project | Horizon ERP Implementation |
| --- | --- |
| Project Manager | Anna Kozlova |
| Date | 2026-10-24 |

## 2. How to Use

Enter available and assigned hours per person for each period. Utilization and remaining capacity are calculated automatically.

## 3. Hour Allocation

| ID | Person | Role | Team | Available Hours | Allocated Hours | Utilization | Remaining Hours | Period | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A-01 | Ivan Petrov | Backend Engineer | Platform | 160 | 180 | 1.125 | -20 | November 2026 | Overallocated |
| A-02 | Maria Volkova | Analyst | ERP | 160 | 152 | 0.95 | 8 | November 2026 | Balanced |
| A-03 | Oleg Pavlov | QA | Testing | 160 | 90 | 0.5625 | 70 | November 2026 | Underallocated |